Restaurant App — Assignment 2
Progress & Remaining Work

Working status document • Updated 15 October 2026

Purpose: This document records the work confirmed in our chat so far and the next tasks to finish. The exact Assignment 2 brief has not been verified in the current chat, so the remaining-work list is a practical project checklist based on the current Restaurant App code and the features we have been testing.

# 1. Work completed so far

Project folder located: C:\Users\hp\Downloads\Hassan-Cafe\restaurant-app-mvp-main

Frontend starts: Expo web frontend has been launched successfully with `npm run web`; the app is available at http://localhost:8081 while its terminal remains running.

Backend starts: Express backend runs on port 5000 in a separate terminal.

MongoDB connected: After troubleshooting the Atlas connection/network issue, the backend successfully logged `MongoDB connected successfully`.

API configuration checked: Frontend API service is configured to use `http://localhost:5000/api`.

Account flow tested: A new account was created and login was tested successfully.

Logout behaviour addressed: The Profile screen logout handler was changed to call logout directly rather than relying on an Alert confirmation that did not work as expected on Expo web.

Manager role setup script identified: `server/scripts/makeManager.js` exists and is intended to promote an already-registered email to manager.

# 2. Current issue / next immediate step

The manager-role script was run for `awais123@gmail.com`, but it failed because MONGODB_URI was undefined. The likely cause is that the script did not load `server/.env` when run from the project root.

In `server/scripts/makeManager.js`, replace its dotenv config line with:

require("dotenv").config({ path: require("path").resolve(__dirname, "../.env") });

Then run this command from the project root (use the email that is already registered):

node .\server\scripts\makeManager.js "awais123@gmail.com"

Do not paste or share the contents of `.env`, MongoDB connection string, password, or other credentials. If the script still fails, inspect `makeManager.js` and share only that script's code with secrets removed.

# 3. Work remaining — recommended checklist

☐ Promote a test account to manager — Fix the dotenv path and confirm the script reports success.

☐ Verify role in database — Confirm the registered account's role is `manager`; do not edit database credentials in frontend code.

☐ Test manager login — Log out, sign in with the promoted account, and check whether the Manager/Admin dashboard appears.

☐ Test Incoming Orders — Check that orders are listed and the manager can change an order's status.

☐ Test Reservations — Check that reservations appear and accept/decline actions work.

☐ Test Menu Management — Try adding an item, editing a price, and toggling availability; verify customer menu reflects changes.

☐ Check customer access restrictions — Sign in as a normal customer and confirm the manager dashboard is hidden/inaccessible.

☐ Test end-to-end flow — Customer signup/login → browse menu → cart/order → reservation (if implemented) → manager updates order/reservation/menu.

☐ Check persistence and API errors — Restart frontend/backend and verify saved data where expected; check terminal/browser console for errors.

☐ Capture evidence — Take screenshots of login, customer view, manager dashboard, and working manager actions for the assignment report.

☐ Review submission requirements — Compare the exact Assignment 2 brief/rubric against the implemented features; finish any required report, README, GitHub commits, and demo recording.

# 4. How to run the app during testing

Use two separate terminals. Keep both running while testing in the browser.

Terminal 1 — backend: open the `server` folder and run the project's backend start command (for example, `npm run dev` if that is the script configured in server/package.json).

Wait until the backend reports that MongoDB connected and the server is listening on port 5000.

Terminal 2 — frontend: from the project root run `npm run web`.

Open http://localhost:8081. If the page cannot be reached, check that the frontend terminal is still running and has not reported an error.

# 5. Status summary

| Area | Status | Notes |
| --- | --- | --- |
| Frontend launch | Working | Expo web launched successfully |
| Backend launch | Working | Express on port 5000 |
| MongoDB | Connected previously | Backend printed successful connection log |
| Signup/login | Tested | Account creation and login worked |
| Logout | Updated | Direct logout handler added |
| Manager role script | Blocked | MONGODB_URI undefined when script ran |
| Manager dashboard actions | Not yet confirmed | Need manager login and feature-by-feature testing |
| Final assignment submission | Pending verification | Need exact Assignment 2 rubric to confirm all deliverables |

# 6. Important notes

This is a progress tracker, not a claim that every Assignment 2 requirement has been completed.

Some dashboard features may exist in the code but still need hands-on testing; treat them as unverified until tested.

The SRS and UML files found in the file library appear to belong to Assignment 1. This document does not assume they satisfy Assignment 2.

Before final submission, compare this checklist with the actual Assignment 2 question sheet/rubric.